TEST PLAN

SWAG LABS

1 INTRODUCTION

Customer wants a perfect website, which passed the full cycle of manual testing. Given the

specificity of the site it is very important to have the same quality and the site.

The Test Plan has been created to facilitate communication within the team members. This

document describe approaches and methodologies that will apply to the unit, integration

and system testing of the " https://www.saucedemo.com/". It includes the objectives, test

responsibilities, entry and exit criteria, scope, schedule major milestones, entry and exit

criteria and approach. This document has clearly identified what the test deliverables will

be, and what is deemed in and out of scope.

2 SCOPE

The document mainly targets the GUI testing and validating data in report output as per

Requirements Specifications provided by Client.

2.1 Functions to be tested.

x GUI

x Search and Filters Logic

Login

Payment

Cart

Category

3 QUALITY OBJECTIVES

3.1 Primary Objectives

A primary objective of testing is to: assure that the system meets the full requirements,

including quality requirements (functional and non-functional requirements) and fit

metrics for each quality requirement and satisfies the use case scenarios and maintain the

quality of the product. At the end of the project development cycle, the user should find

that the project has met or exceeded all of their expectations as detailed in the

requirements.

Any changes, additions, or deletions to the requirements document, Functional

Specification, or Design Specification will be documented and tested at the highest level

of quality allowed within the remaining time of the project and within the ability of the test

team.

3.2 Secondary Objectives

The secondary objectives of testing will be to: identify and expose all issues and

associated risks, communicate all known issues to the project team, and ensure that all

issues are addressed in an appropriate matter before release. As an objective, this requires

careful and methodical testing of the application to first ensure all areas of the system are

scrutinized and, consequently, all issues (bugs) found are dealt with appropriately.

4 TEST APPROACH

The approach, that used, is Analytical therefore, in accordance to requirements-based

strategy, where an analysis of the requirements specification forms the basis for planning,

Test Plan

4 estimating and designing tests. Test cases will be created during exploratory testing. All

test types are determined in Test Strategy.

Team also must used experience-based testing and error guessing utilize testers' skills and

intuition, along with their experience with similar applications or technologies.

The project is using an agile approach, with weekly iterations. At the end of each week the

requirements identified for that iteration will be delivered to the team and will be tested.

| Role | Staff Member | Responsibilities |
| --- | --- | --- |
| Project Manager |  | 1. Acts as a primary contact for development and QA team. 2. Responsible for Project schedule and the overall success of the project. |
| QA Lead |  | 1. Participation in the project plan creation/update process. 2.Planning and organization of test process for the release. 3.Coordinate with QA analysts/engineers on any issues/problems encountered during testing. 4.Report progress on work assignments to the PM |
| QA |  | 1. Understand requirements 2. Writing and executing Test cases 3. Preparing RTM 4. Reviewing Test cases, RTM 5. Defect reporting and tracking 6. Retesting and regression testing 7. Bug Review meeting 8. Preparation of Test Data 9. Coordinate with QA Lead for any issues or problems encountered during test preparation/execution/defect handling. |

6 ENTRY AND EXIT CRITERIA

6.1 Entry Criteria

x All test hardware platforms must have been successfully installed, configured, and

functioning properly.

x All the necessary documentation, design, and requirements information should be

available that will allow testers to operate the system and judge the correct behavior.

x All the standard software tools including the testing tools must have been

successfully installed and functioning properly.

x Proper test data is available.

x The test environment such as, lab, hardware, software, and system administration

support should be ready.

x QA resources have completely understood the requirements

x QA resources have sound knowledge of functionality

x Reviewed test scenarios, test cases and RTM

7 SUSPENSION CRITERIA AND RESUMPTION REQUIREMENTS

7.1 Suspension criteria

• The build contains many serious defects which seriously or limit testing

progress.

Test Plan

6 • Significant change in requirements suggested by client

• Software/Hardware problems

• Assigned resources are not available when needed by test team.

7.2 Resumption criteria

Resumption will only occur when the problem(s) that caused the caused the suspension

have been resolved

8 TEST STRATEGY

8.1 QA role in test process

- Understanding Requirements:

• Requirement specifications will be sent by client.

• Understanding of requirements will be done by QA

- Preparing Test Cases:

QA will be preparing test cases based on the exploratory testing. This will cover all

scenarios for requirements.

- Preparing Test Matrix:

QA will be preparing test matrix which maps test cases to respective requirement. This

will ensure the coverage for requirements.

- Reviewing test cases and matrix:

• Peer review will be conducted for test cases and test matrix by QA Lead

• Any comments or suggestions on test cases and test coverage will be

provided by reviewer respective Author of Test Case and Test Matrix

• Suggestions or improvements will be re-worked by author and will be

send for approval

• Re-worked improvements will be reviewed and approved by reviewer

Test Plan

7 - Creating Test Data:

Test data will be created by respective QA on client's developments/test site based on

scenarios and Test cases.

- Executing Test Cases:

• Test cases will be executed by respective QA on client's development/test site based on

designed scenarios, test cases and Test data.

• Test result (Actual Result, Pass/Fail) will updated in test case document Defect Logging

and Reporting:

QA will be logging the defect/bugs in Word document, found during execution of test

cases. After this, QA will inform respective developer about the defect/bugs.

- Retesting and Regression Testing:

Retesting for fixed bugs will be done by respective QA once it is resolved by respective

developer and bug/defect status will be updated accordingly. In certain cases, regression

testing will be done if required.

- Deployment/Delivery:

• Once all bugs/defect reported after complete testing is fixed and no other bugs are found,

report will be deployed to client’s test site by PM.

• Once round of testing will be done by QA on client’s test site if required Report will be

delivered along with sample output by email to respective lead and Report group.

• QA will be submitting the filled hard copy of delivery slip to respective developer.

• Once lead gets the hard copy of delivery slip filled by QA and developer, he will send

the report delivery email to client.

8.2 Bug life cycle:

All the issues found while testing will be logged into Word document.

8.3 Testing types

Black box testing:

It is some time called behavioral testing or Partition testing. This kind of testing focuses on

the functional requirements of the software. It enables one to derive sets of input

conditions that that will fully exercise all functional requirements for a program.

GUI Testing:

GUI testing will includes testing the UI part of report. It covers users Report format, look

and feel, error messages, spelling mistakes, GUI guideline violations.

Integration Testing:

Test Plan

9 Integration testing is systematic technique for constructing the program structure while

conducting test to uncover errors associated with interacting. In Report, integration testing

includes the testing Report from respective location(s).

Functional Testing:

Functional testing is carried out in order to find out unexpected behavior of the report. The

characteristic of functional testing are to provide correctness, reliability, testability and

accuracy of the report output/data.

System Testing:

System testing of software is testing conducted on a complete, integrated system to

evaluate the system's compliance with its specified requirements.

8.4 Bug Severity and Priority Definition

Bug Severity and Priority fields are both very important for categorizing bugs and

prioritizing if and when the bugs will be fixed. The bug Severity and Priority levels will

be defined as outlined in the following tables below. Testing will assign a severity level to

all bugs. The Test Lead will be responsible to see that a correct severity level is assigned

to each bug.

Test Plan

10

The QA Lead, Development Lead and Project Manager will participate in bug review

meetings to assign the priority of all currently active bugs. This meeting will be known as

“Bug Triage Meetings”. The QA Lead is responsible for setting up these meetings on a

routine basis to address the current set of new and existing but unresolved bugs.

Severity List

The tester entering a bug into GForge is also responsible for entering the bug Severity.

Defect Severity

Defect severity or Impact is a classification of software defect(bug) to indicate the degree of negative impact on the quality of software.It is the extent to which the defect can affect the software.

For example: If an application or web page crashes when a remote link is clicked, in this case clicking the remote link by an user is rare but the impact of  application crashing is severe. So the severity is high but priority is low.

Defect Severity can be of following types:

- Critical

- Major

- Moderate

- Minor

- Trivial(cosmic)

Critical: The defect that results in the termination of the complete system or one or more component of the system and causes extensive corruption of the data. The failed function is unusable and there is no acceptable alternative method to achieve the required results then the severity will be stated as critical.

Major: The defect that results in the termination of the complete system or one or more component of the system and causes extensive corruption of the data. The failed function is unusable but there exists an acceptable alternative method to achieve the required results then the severity will be stated as major.

Moderate: The defect that does not result in the tcomponent of the system and causes extensive corruption of the data. The failed function is unusable and there is no acceptable alternative method to achieve the required results then the severity will be stated as critical.

Major: The defect that results in the termination of the complete system or one or more component of the system and causes extensive corruption of the data. The failed function is unusable but there exists an acceptable alternative method to achieve the required results then the severity will be stated as major.

Moderate: The defect that does not result in the termination, but causes the system to produce incorrect, incomplete or inconsistent results then the severity will be stated as moderate.

Minor: The defect that does not result in the termination and does not damage the usability of the system and the desired results can be easily obtained by working around the defects then the severity is stated as minor.

Cosmetic: The defect that is related to the enhancement of the system where the changes are related to the look and field of the application then the severity is stated as cosmetic.

Defect Priority

Priority defines the order in which we should resolve a defect. Should   we fix it now, or can it wait? This priority status is set by the tester to the developer mentioning the time frame to fix the defect. If high priority is mentioned then the developer has to fix it at the earliest. The priority status is set based on the customer requirements.

For example: If the company name is misspelled in the home page of the website, then the priority is high and severity is low to fix it.

Priority can be of following types:

Low: The defect is an irritant which should be repaired, but repair can be deferred until afterwait? This priority status is set by the tester to the developer mentioning the time frame to fix the defect. If high priority is mentioned then the developer has to fix it at the earliest. The priority status is set based on the customer requirements.

For example: If the company name is misspelled in the home page of the website, then the priority is high and severity is low to fix it.

Priority can be of following types:

Low: The defect is an irritant which should be repaired, but repair can be deferred until after more serious defect have been fixed.

Medium: The defect should be resolved in the normal course of development activities. It can wait until a new build or version is created.

High: The defect must be resolved as soon as possible because the defect is affecting the application or the product severely. The system cannot be used until the repair has been done

9 RESOURCE AND ENVIRONMENT NEEDS

9.1 Testing Tools

| Process | Tool |
| --- | --- |
| Test case creation | Microsoft Excel |
| Test case tracking | Microsoft Excel |
| Test case execution | Manual, Selenium |
| Test case management | Microsoft Excel |
| Defect management | Microsoft Word |
| Test reporting | PDF |
| Check list creating | Microsoft Excel |
| Project structure | Mind Map (.xmind) |

9.2 Configuration Management

x Documents CM: SVN

x Code CM: Git

9.3 Test Environment

x Support level 1 (browsers):

x Windows 8: Edge, Chrome (latest), Firefox (latest), Safari (latest)

x Mac OS X: Chrome (latest), Firefox (latest), Safari (latest)

Test Plan

12 x Linux Ubuntu: Chrome (latest), Firefox (latest)

x Support level 1 (devices):

x iPhone 5 / 6, iPad 3, Nokia Lumia 910, Google Nexus 7, LG G3.

x Support level 2:

x Windows 7: IE 9+, Chrome (latest), Firefox (latest), Safari (latest)

x Windows XP: IE 8, Chrome (latest), Firefox (latest), Safari (latest)

x Support level 3:

x anything else

10 TEST SCHEDULE

APPROVALS:

|  | PROJECT MANAGER | QA LEAD |
| --- | --- | --- |
| NAME |  |  |
| SIGNATURE |  |  |

TERMS/ACRONYMS

The below terms are used as examples, please add/remove any terms relevant to the

document.